Project Title: Manual QA Testing — PalmPay-Style Mobile Banking App

                                                     TEST PLAN
Project: FinBank Mobile App v1.0 
Prepared by: Michael Sunday 
Date: June 2026 
Version: 1.0

1. Objective To validate the core functional features of the FinBank Mobile Banking App, ensuring all critical user flows work correctly, securely, and consistently across supported devices.

2. Scope

In scope:

- User onboarding (registration & login)

- Fund transfers (bank transfer & wallet)

- Airtime & data purchase

- Transaction history & receipts

- Account settings & profile management

Out of scope:

- Backend infrastructure testing

- Load & performance testing

- Third-party bank integrations

3. Test Types

- Functional testing

- Negative testing

- UI/UX validation

- Regression testing

4. Tools

| Tool | Purpose |
| --- | --- |
| JIRA | Bug tracking & reporting |
| Google Sheets | Test case documentation |
| Android Emulator / Real Device | Test execution |
| Chrome DevTools | Network inspection |
| Loom | Bug recording (screen capture) |

5. Test Environment

- Device: Android 13 / iOS 16

- Network: 4G and WiFi

- App version: v1.0

6. Entry Criteria

- App build is installed and accessible

- Test cases are reviewed and approved

- Test data (accounts, PINs) are available

7. Exit Criteria

- 100% of High priority test cases executed

- All Critical and High bugs logged and assigned

- No unresolved Critical bugs remaining